**Sprint #1 Report**

#$h0pLyf3

Connor, Andrew, Nikolai, Michael, Anna

October 19th, 2017

* **Actions to stop doing:**

The team is no longer meeting Fridays at 10:30AM, and instead meeting Thursdays at 5:20PM with TA Scott in BE316.

* **Actions to start doing:**

The team should finish up tutorials and learning most of the new frameworks and languages.

The team should start working on setting up the database and login homepage for the product.

* **Actions to keep doing:**

The team should keep meeting at the usual time in the usual room, because work is done efficiently when the team designates a time to work together.

The team should continue communicating ideas when working together.

* **Work completed/not completed:**

The team has not finished learning new material yet.

The team has set up a Sprint 1 board and Burnup Chart, and started to get into the flow of things.

* **Work completion rate:**

This is the team’s first sprint, we completed 41 hours out of the estimated 60 hours for time spent on the product.

The team met officially for a total of 6 times in the prior two weeks.